Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Auto Ticket Classification Using ServiceNow Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirements & Planning | USN-1 | As a project team, I can define the requirements for automatically classifying school IT tickets. | 2 | High |  |
| Sprint-1 | Incident Workflow Configuration | USN-2 | As an administrator, I can create the Incident WorkFlow table and configure the required ticket fields. | 3 | High |  |
| Sprint-1 | Category & Subcategory | USN-3 | As a Service Desk user, the ticket can use dependent Category and Subcategory values for Network/Wi-Fi, Hardware/Projector, Access/Forgot Password and Performance/Slow Computer. | 3 | High |  |
| Sprint-1 | Update Set | USN-4 | As an administrator, I can configure the Project Update Set and make it current for the project changes. | 1 | Medium |  |
| Sprint-1 | Flow Designer Trigger | USN-5 | As an administrator, I can configure the Auto Classify School IT Tickets flow to run when a ticket record is created. | 3 | High |  |
| Sprint-2 | Ticket Classification Automation | USN-6 | As a Service Desk user, the system can classify a new ticket using predefined keywords in the Short Description. | 5 | High |  |
| Sprint-2 | Email Notification | USN-7 | As a caller, I receive an email confirming that my IT request has been submitted. | 3 | High |  |
| Sprint-2 | Functional Testing | USN-8 | As a tester, I can validate Wi-Fi and Projector classification scenarios and verify the resulting Category and Subcategory. | 3 | High |  |
| Sprint-2 | Functional Testing | USN-9 | As a tester, I can validate Password/Login and Slow/Hanging computer classification branches. | 3 | Medium |  |
| Sprint-2 | Email Validation | USN-10 | As a tester, I can verify the generated notification through the ServiceNow email logs. | 2 | Medium |  |
| Sprint-2 | Deployment & Documentation | USN-11 | As an administrator, I can complete the Update Set and export the project configuration for deployment. | 2 | Medium |  |
| Sprint-2 | Deployment & Documentation | USN-12 | As a project team, I can document the implemented flow, testing results and project outcome. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 24 Sep 2026 | 29 Sep 2026 | 12 | 29 Sep 2026 |
| Sprint-2 | 20 | 6 Days | 30 Sep 2026 | 05 Oct 2026 |  |  |

Velocity:

Velocity:
Velocity = Total Story Points Completed / Number of Sprints
Total Story Points = Sprint 1 (12) + Sprint 2 (20) = 32
Number of Sprints = 2
Velocity = 32 / 2 = 16 Story Points per Sprint
The planned team velocity for this project is 16 Story Points per Sprint.

Burndown Chart:

Burndown Chart:
The burndown chart represents the work remaining over the project sprints. For this project, the planned story points are 32 at the start, 20 after Sprint-1, and 0 after completion of Sprint-2.

Reference:

Project Planning Logic provided with the template